## Slide 1: Sprint 2 Review
SILVER & STONES

## Slide 2: What we did
Item system
  With categories
Inventory system
Client-requested UX overhauls
  Replaced filler text
Email templates
  Users
User improvements
  Authentication now uses Devise
  User roles
Enhanced testing
  Using Capybara instead of Watir
Set up production server with domain name

## Slide 3: Demo
silverandstones.gallery

## Slide 4: What went right?
Lots of discrete, separate tasks => very little dependency on others
Started early, despite OS interference 
Good communication, meeting attendance
Delivered on all sprint requirements

## Slide 5: What could have gone better?
Client couldn’t meet until later in the sprint
  Held up on making the changes to UX
  Couldn’t set up production server early in sprint
Testing model was abandoned and reworked late in sprint
OS project meant work slowed as time passed
Production server has nagging database issues

## Slide 6: What next?
Re-evaluate credit card payments
  Easy to implement, but usability issues with client (race conditions)
  Possibly rework into “hold” system with call-in-to-pay
Expand upon Inventory system
Implement client requests
  Backdrop changes with season
  Add more sections to homepage
  Social media integration
  Editable text on all static pages
  Add a “gallery” page for ease-of-management
  Expand upon mailing lists
Polish off production server
Build customer reference guidebook
Implement tests for new system improvements

## Slide 7: What could go wrong?
Production server database troubles persist
Emailer won’t set up properly
Testing is incomplete or not thorough
Client has further requests at the end of the sprint
Another OS project is assigned 