## Slide 1: Sprint 3 Review
SILVER & STONES

## Slide 2: What did we do?
Shop
  Storefront, my orders, shopping cart, and hold system
Customization
  Almost all text is editable
  Almost all pictures are customizable
Search Engine Optimization
Gallery
  Customizable, paginated panels
Social Media
  Facebook ( ! )

## Slide 3: What did we do?
Mailers
  Mailing list, custom mail builder
  Unsubscribe link
Headline
  Headline on homepage of the website
Testing
  New functionality tested
Reference Book
  Created a helpful book to ease transfer of ownership to client
Seasonal Background

## Slide 4: Demo
silverandstones.gallery

## Slide 5: What went right?
No major client demands
  Client overall satisfied
No large refactors of old code
  Old codebase is solid
Good teamwork
Good communication

## Slide 6: What could have gone better?
Again, client couldn’t meet until later on (Tuesday!)
  Held up on making some changes (again)
  Still have to meet to “pass the torch”
Thanksgiving got in the way
Overloaded sprint
  Many UI changes prevented compilation of reference guide until later on the sprint

## Slide 7: What next?
Polish off reference guide
Hand off server access to client
Guide staff into learning how to use application

## Slide 8: What could go wrong?
Staff neglects to use (or fully use) all functionality
Users are confused by the “hold” system
SEO does not take, so searching does not yield site
DNS is being hit by DDoS attacks at present
Client has further desires