## Slide 1: Project Closure
Silver & Stones

## Slide 2: Improvements?
Full-fledged web application
Larger, more relevant photographs
Responsive design
Inventory management system
Photo gallery
There’s a Facebook!!!!

## Slide 3: Product Review

## Slide 4: Final vs. Initial?
What’s different?
  Photo gallery
  Customizable text and pictures
  Hold system instead of Stripe payments
  More robust email system
What didn’t change?
  Inventory management
  User roles
  Overall site layout

## Slide 5: Reference Book

## Slide 6: Final vs. Initial?
What’s different?
  Photo gallery
  Customizable text and pictures
  Hold system instead of Stripe payments
  More robust email system
What didn’t change?
  Inventory management
  User roles
  Overall site layout

## Slide 7: Client Review

## Slide 8: Delivery
Meeting with client soon to “deliver”
  Hand over resource book
Training meeting with staff
Future application maintenance will fall to anyone with server access
  Likely Ben for now, but could theoretically be anyone able to ssh
  Application administration is baked right into the app
Wanted to leave code in a state that allowed outside parties to extend, use, and maintain it.

## Slide 9: Working with Clients

## Slide 10: Working with Clients
Schedule meetings early
Some clients do not want “Agile” response
  Post-sprint meetings seem “pointless”
  Give them what they need, not what they want!
Ultimately, it’s all about meeting the client’s needs
  frex, no online payments
Being polite goes a long way

## Slide 11: Process Review

## Slide 12: Scrum Pros
Similarity to actual Agile process
Liberty to work on other classwork due to loose deadlines
Enough sprints to accommodate a medium-sized project
Used proper task tracker (Acunote)

## Slide 13: Scrum Cons
Couldn’t push work out of third sprint
Most Agile shops run sprints alternating with “testing week”
  For example, 3 week sprints with 1 week of testing
“Rabbit Hole” tasks
  Task appears easy, but is in actuality very difficult or complex
  May require a full sprint to do

## Slide 14: Doing it over
Do more work in the first sprint
Meet with the client much more frequently early on
Discuss the implications of Stripe payments before the first sprint
Plan for bulk of work to be finished by Sprint 2
  Sprint 3: The Return of the Testing Sprint
Next time, none of us would have OS…

## Slide 15: Working with classmates

## Slide 16: Working with classmates
Classmates have work to do too
Set aside more time for “bringing up to speed”
Not everyone’s skill set is the same
  Good project management is absolutely necessary
Version control is a godsend

## Slide 17: Questions?